COMPOUND CONSULTING

AI systems for real estate investors

PHASE 2 PROPOSAL

Operations & Automation: Next Steps

Prepared for Renting Freedom LLC

Andrew Merritt

andrew@compoundconsulting.ai   •   843-202-4172

WHERE WE LEFT OFF

# Phase 1 Recap

Phase 1 delivered a working operations dashboard for Renting Freedom — replacing manual spreadsheet work with a clean, browser-based tool connected to Google Sheets, Follow Up Boss, and Cal.com, and automated behind the scenes with n8n. Since wrapping that up, we’ve also made one additional update at your request.

## Recently Completed

✓  Updated the Phase 1 handoff report to include billing and subscription details for Hostinger and Twilio, so every recurring service cost is documented in one place. This has already been delivered.

PHASE 2

# Proposed Scope

Based on our conversation, here are the eight areas we’d propose tackling next. Most are described at a high level below; the first and fifth include a bit more detail since they involve outside vendors and a decision on your end.

### 1. Tenant & Applicant Identity Verification

Add photo-ID and selfie verification earlier in the leasing funnel, so prospects are confirmed as real, matching people before staff invest time following up. This is a separate, earlier step than DoorLoop’s existing tenant screening. Verification results would be logged automatically to Follow Up Boss, with clear passes moving forward on their own and any failed or borderline results routed to a staff member for a quick manual check.

We compared two identity verification providers:

| Provider | Pricing |
| --- | --- |
| Stripe Identity (recommended) | ~$1.50 per verification, no monthly minimum |
| Persona | ~$2–5 per verification, plans starting at $250/month |

Our recommendation is Stripe Identity — it’s the lower cost of the two, has no monthly minimum, and integrates cleanly with the dashboard.

### 2. Stop Texting Rejected Leads

Add a safeguard to our existing automated texting workflow so leads already sitting in the Rejected stage in Follow Up Boss stop receiving automated text messages.

### 3. Multi-User Dashboard Access

Move the dashboard from a single shared password to individual logins for each team member, with admin and standard permission levels. The admin would manage those logins directly from within the Renting Freedom dashboard — not a separate outside tool.

### 4. New Lead Intake: Zillow Applications

Today, prospects who click “Schedule a Walkthrough” on Zillow flow into Follow Up Boss automatically. Prospects who instead click “Apply Now” and complete a full application don’t. We’d build out that second path so those leads are captured automatically too, with a notification to staff to complete the phone-number step that finishes the process.  This notification could be added to the existing “Schedule a Walkthrough” workflow as well so leads won’t sit for too long before getting contacted.

### 5. DoorLoop Integration

Sync property and occupancy data from DoorLoop into the dashboard automatically, so vacant/occupied status and other property details stay current without manual double-entry.

This one comes with a real dependency: DoorLoop only exposes API access on their Premium plan (~$169–199/month). We need to confirm which plan you’re currently on. If you’re not already on Premium, this item would mean adding that cost, and we’d want your go-ahead before building it.

What the API can and can’t do, so expectations are clear: it can give us property and unit data, and vacant/occupied status (calculated from active lease records, not a single flag — but the dashboard would show the same result either way). It does not give us access to full lease agreements or lease terms — reading lease documents is out of scope for Phase 2.

### 6. Calendly → Cal.com Cleanup

Update the remaining Calendly booking links across the website — and your personal calendar — over to Cal.com, so scheduling is consistent everywhere prospects and clients might encounter it.

### 7. Follow Up Boss Phone Number Consulting

Consulting on how to structure phone numbers and call routing in Follow Up Boss as you bring on new employees — which numbers to use for which purposes, and how incoming calls should route.

### 8. Website Phone Number Cleanup

The phone number shown on the website isn’t consistent site-wide — for example, the Landlord page currently displays a different number than the rest of the site. We’d audit every page and update them all to the correct, consistent number.

BEFORE WE FINALIZE SCOPE

# Information We Need From You

Two things depend on you before we can lock in final scope and timeline:

- Confirmation that you’re good to proceed with Stripe for identity verification, given the per-verification cost above.

- Your current DoorLoop plan/tier, and whether you want to move forward with the DoorLoop integration given the possible added cost if you’re not already on Premium.

TRANSPARENCY ON COSTS

New Costs to Expect

A couple of these items may introduce new recurring costs to Renting Freedom directly — separate from our fee for the work itself. We want to flag these clearly upfront so there are no surprises.

| Identity Verification | Roughly $1.50 per verification (Stripe Identity), billed as used — no monthly minimum. Cost scales with lead volume. |
| --- | --- |
| DoorLoop Integration | Requires DoorLoop’s Premium plan (~$169–199/month) for API access. Only a new cost if you’re not already on that plan — we’ll confirm together. |
| Multi-User Dashboard | Free at your scale — the login provider we’d use is free up to a far higher user count than you’ll need. |
| All other items | No new recurring costs expected. |

WHAT HAPPENS NEXT

# Next Steps

Once we hear back on the two items above, we’ll finalize the full Phase 2 scope and send over pricing and a proposed timeline.

|  | Questions or issues? Andrew Merritt • Compound Consulting andrew@compoundconsulting.ai • 843-202-4172 • compoundconsulting.ai |
| --- | --- |